# Website Project - Technical Execution Plan

Prepared by: Tekalegne
Team:

- Teka -Technical Lead

- Melkie - Software Developer

- Samuel - Software Developer

## 1. Project Goal

We’re building a modern, cybersecurity-focused business website. The look should be clean and editorial, with a strong trust-focused brand. Behind the scenes, we need a scalable setup that can later support standalone applications.

What the first version must do:

- Establish a professional online presence

- Clearly explain our services and value

- Build trust and credibility

- Capture leads through contact / intake forms

- Be fast, secure, responsive, and easy to maintain

## 2. High - Level Scope

### Core Pages

- Home

- About

- Services

- Contact / Intake

### Design Direction

- Minimalist editorial style

- Strong typographic hierarchy

- Blue-based trust theme

- Subtle animations on desktop, simpler on mobile

- Clean asymmetrical layouts

- Performance-first mindset

### Technical Direction

- Static-first architecture

- Lightweight frontend stack

- Fully responsive

- SEO-ready structure

- Built to scale for future applications

## 3. Team Responsibilities

### Teka -Technical Lead

Owns:

- Overall coordination

- Architecture and technical decisions

- Sprint planning and organization

- UI/UX alignment

- Code reviews and quality standards

- Milestones and timeline

- Deployment oversight

- Integration coordination

Key deliverables: project structure, technical standards, hosting & repo setup, task breakdown, final QA.

### Melkie - Developer

Focuses on:

- Frontend implementation

- Responsive layouts

- UI components and animations

- Styling consistency

- Cross-device testing

Expectation: clean, reusable frontend code, pixel-accurate implementation, and active input on design refinements.

### Samuel - Developer

Focuses on:

- Page implementation

- Forms and integration support

- Content structure

- Performance optimization

- Testing, bug fixing, and deployment assistance

Expectation: stable, optimized implementation and support across all frontend tasks.

## 4. How We’ll Work

### Communication

- Primary: Slack

- Weekly alignment meeting

- Quick async updates on Slack

- Blockers escalated immediately

### Development Workflow

- Git-based, feature branches

- Pull requests required before merging

- Shared coding standards

- Daily check-ins as needed

## 5. Proposed Tech Stack

Frontend: HTML5, CSS3, JavaScript
Styling: Modular CSS, reusable components, responsive-first
Hosting: Vercel + GitHub private repo, CDN, SSL
Forms: Formspree or EmailJS
Other tools: Figma (design reference), Slack, GitHub

## 6. Development Phases

### Phase 1 - Planning & Structure (3-5 days)

Goals: final sitemap, page structure, content hierarchy, repo setup, design system direction
Deliverables: wireframes, technical folder structure, development standards

### Phase 2 - UI/UX Direction (5-7 days)

Goals: visual identity, typography, color system, layout patterns, animation strategy
Deliverables: UI direction, style references, component patterns, responsive approach

### Phase 3 - Development (2 weeks)

Goals: implement all core pages, responsive layouts, forms, animations, consistency & performance
Deliverables: functional frontend, responsive site, integrated contact flow, optimized assets

### Phase 4 - QA & Deployment (3-5 days)

Goals: cross-browser & mobile testing, performance optimization, SEO checks, final launch
Deliverables: production-ready site, deployment setup, QA pass, live release

## 7. Engineering Standards

Code quality

- Clean, readable, consistent naming

- Reusable structure, minimal dependencies

- Performance-focused

Performance priorities

- Fast load times, optimized assets

- Lightweight animations

- Mobile responsiveness & accessibility

Quality expectations

- Production-grade UI

- Stable responsive behavior, smooth interactions

- Consistent spacing and typography

- Clear, maintainable architecture

## 8. Immediate Next Steps

Teka

- Finalize project structure and repo standards

- Organize initial tasks

- Align with client communication

Melkie

- Review reference websites

- Look into editorial layout inspirations

- Prep frontend structure ideas

Samuel

- Review technical requirements

- Plan responsive implementation approach

- Evaluate form integration options

## 9. Priorities (in order)

- Architecture & structure

- Design consistency

- Responsive implementation

- Performance optimization

- Animation refinement

- Final polish & QA

## 10. Final Notes

We’re not just delivering a functional website we’re building a solid foundation for future products and applications.

Let’s keep up:

- Strong communication

- Clean execution

- Attention to detail

- Consistent quality

- Scalable thinking